## Slide 1
Accomplish → SRIM (DigiBull)
Electron desktop → local web app
Migration · remediation · setup automation · WhatsApp + Docker
DigiBull.ai · SRIM 3.2 · Mysore, Karnataka

## Slide 2
OVERVIEW
What it is
• AI agent app — runs OpenCode locally
• Was: Electron desktop app
• Now: browser tab + local backend daemon
• Rebranded: SRIM / DigiBull

## Slide 3
ARCHITECTURE
Original (Electron)
• React UI ↔ preload bridge (~462 methods)
• Electron main → daemon (Node)
• Daemon: OpenCode + SQLite
• UI was already browser-safe

## Slide 4
BASELINE
Starting artifact
• Chaithanya web transform — accomplish_Transformed_Chaithanya_Original.zip (~759 MB)
• First conversion of the Electron app to a web build
• The current SRIM working tree continues from it

## Slide 5
PHASE 1
Convert to web (Chaithanya)
• Removed the Electron window
• Added daemon HTTP + SSE server on :9234
• Browser transport recreates window.accomplish
• Login + DigiBull branding
• ~96 of ~148 features wired

## Slide 6
PHASE 2
Analyse & reverse-engineer (Nagabhushana)
• Compared converted build vs the original
• Gap analysis: 52 missing features (buckets A–D)
• Reverse-engineered the 0.4.14 .exe
• asar extract → diffed IPC channels

## Slide 7
FINDINGS
0.4.14 .exe
• Newer code than the source we had
• ~124 IPC channels not in source
• New: Browser Panel, Triggered Tasks, llama.cpp, feature flags
• Only minified bundles → need source to fully port

## Slide 8
NEW FEATURES
Delivered in SRIM
• Centralized addresses (migration-proof)
• DigiBull chat rebrand + motion polish
• Auto model selector (task-aware routing)
• Inline AI question card
• LOCAL LLM advisor (specs → model picks) + model downloads
• Appearance: themes / accents / motion · Test-automation skill
• WhatsApp integration · MCP (in/out)

## Slide 9
DIGIBULL UI
Home & model menu
• Home prompt: “What will DigiBull handle today?”
• Model menu: Auto · by task type
• Auto routes simple chat → fast models; code/research → stronger
• Guardrail: if Auto routing times out, the task still starts

## Slide 10
LOCAL MODELS
Local model UX
• Device checker sits above downloads
• Download box: idle / downloading / installed / failed
• Runtime targets: Auto · GPU · WebGPU · CPU
• Automatic GPU selection for GPU modes

## Slide 11
MCP
Two directions
• Outbound: add MCP servers → the agent uses them
• Pre-seeded: Dify, FastMCP, MCP Jungle, Postgres, Superset…
• Inbound: external workflows call /rpc
• Bearer key · loopback-only · opt-in flag

## Slide 12
NEW · ONE-CLICK SETUP
Install & launch on any Windows laptop
• Self-contained — bundled Node 24.15.0, no Node/winget needed
• Auto-unblock — handles ZIP/USB/download 'blocked file' flag
• Clean reinstall option + rebuilds better-sqlite3 for Node 24
• LAUNCH frees stale ports 9234 / 9230 / 5173 before starting
▶ INSTALL.bat
click · repo root
▶ LAUNCH-WEB.bat
click · accomplish-react_
Buttons open the .bat files directly.

## Slide 13
NEW · BUG FIXES
Latest fixes
• Daemon crash — better-sqlite3 built for the wrong Node (NODE_MODULE_VERSION 127 vs 137); now rebuilt for Node 24 → no more 'Failed to fetch'
• WhatsApp QR — web SSE endpoint 404'd the EventSource ?token= form, killing all live events; route + client event-map fixed → QR shows & status updates
• Docker — daemon now binds HOST (0.0.0.0) so it's reachable from the host; image builds from source under Node 24
• Launcher robustness — CRLF line endings + dev test-login forced on (works even if NODE_ENV=production)

## Slide 14
RUN IT
Two ways
Windows (recommended)
git clone https://github.com/solutionsDigibull/SRIM-by_Digibull.git
cd SRIM-by_Digibull && git lfs install && git lfs pull
INSTALL.bat then LAUNCH-WEB.bat
Docker (any OS)
docker compose up --build
# → http://localhost:5173
Dev login: 'Sign in as Tester' · token srim-dev-token · digibull / srim-test-2026

## Slide 15
STATUS
Where it stands
• Web build works end-to-end (providers connect, tasks run)
• DigiBull Auto + local-model UI verified
• WhatsApp connects & shows QR; Docker reachable from host
• Setup automated via INSTALL.bat / LAUNCH-WEB.bat
• Roadmap: native subsystems, 0.4.14 source-only features

## Slide 16
Thank you
DigiBull.ai · Mysore, Karnataka
Initial web transform: Chaithanya
SRIM analysis, remediation, UI update, setup & WhatsApp/Docker fixes: Nagabhushana Raju S